## Slide 1: Cabin Point Creek Proposed Dredging Project
Briefing for County Administrator and County Board of Supervisors
September 9, 2020

## Slide 2: Project Description
Dredging of inlet channel to maintain access to open waters of Lower Machodoc Creek and Potomac River.
Channel is still passable at this point but has narrowed significantly.
Proposal Approved by VMRC:
  Dredge man-made inlet channel.
  Place dredged sand in intertidal area on adjacent Cabin Point Beach.
  Groin repairs along the beach completed this summer.
  Placement of sand in intertidal areas furthers beach nourishment.
Note: Contractor currently completing work at Currioman Landing. Significant savings for awarding contract now and transferring equipment to Cabin Point.

## Slide 3: Dredging Bid from Docks of the Bay
Pre- and post-dredge surveys, stake out $ 5,500.
Mobilization/Dredge/Demobilization $38,200.
Move sand to designated areas and spread $26,000.
              TOTAL $69,700
Note: Quote assumes mobilizing directly from Currioman Landing project. If not awarded now, additional mobilization/demobilization cost of $15,000.

## Slide 4: FY 2019 – 2020 GH – CP Sanitary District Funds Estimated to be Remaining in Cash Balance
August 31, 2020 Cash Balance $136,157
Less RUF Paid in July and August 2020 37,751
Less Roof Repair Expenses Encumbered by not Paid 7,780
Less Sewer Connections Encumbered but not Paid 17,580
Estimated FY 2019 – 2020 Funds in Cash Balance $ 73,046
Note: If the Board of Supervisors approves, then $69,700 will need to be appropriated by the Board of Supervisors from the Fund Balance to cover the contract.

## Slide 5: RUF Payment Experience
Month FY 2019 – 2020 FY 2020-2021
July and August 0% 14.7%
September 10.1% TBD
October 21.7% TBD
November 64.0% TBD
December 93.8% TBD
Note: The past 3 years had very similar payment percentages by month.